### **Sprint Retrospective**

* + **What Went Well**:
    - Team was successful in agile practices
    - Daily stand ups were consistent
    - Team communication was effective/appropriate
    - Team meetings were attended punctually by all
  + **What Didn’t Go Well**:
    - Getting work submitted in a timely manner
    - Planning ahead for task priority
    - Getting to presentation meeting early
  + **Changes for Next Sprint**:
    - Propose concrete actions or process changes to address the identified challenges. Describe how these changes will be implemented and measured for their effectiveness.
    - Add task priorities to sprint in GitHub. Success will be measured by task progress not being bottlenecked.
    - Will submit tasks according to priority with success being measured by task progress not being bottlenecked.
  + **Feedback Loop**:
    - None yet.