### **Sprint Retrospective**

* + **What Went Well**:
    - Presentation went well despite little rehearsal and in a new room.
    - We added some important functionality to the project.
    - Helped each other with code issues that we needed another set of eyes to help out.
    - We got the project hosted.
  + **What Didn’t Go Well**:
    - Was a slight bug during presentation when filling out a form that delayed the flow, but we caught up quick enough that nobody noticed.
    - We were still making changes the day of the presentation.
    - We have a lot left in the backlog, but it was ambitious to begin with.
  + **Changes for Next Sprint**:
    - Get as much done as possible in our final sprint.
    - Practice presenting as much as we can for our final presentation.
    - Get main branch up to par the day before the sprint presentation at the latest.
  + **Feedback Loop**:
    - We didn’t practice in advance as much as we had intended to so that’s something we can address and try to improve on in the final sprint.
    - We weren’t able to avoid making changes last minute so that’s another aspect we can try to improve on.
    - There were a few notes on our presentation that we can work on, namely the demonstration hiccup, naming our client rather than referring to her as ‘the client’, and not making distracting hand gestures.